## Slide 1: System Development Life Cycle

## Slide 2
Purpose -
  The purpose of an SDLC methodology is to provide IT Project Managers with the tools to help ensure successful implementation of systems that satisfy organizations strategic and business objectives.
  The documentation provides a mechanism to ensure that executive leadership, functional managers and users sign-off on the requirements and implementation of the system.
  The process provides organization Project Managers with the visibility of design, development, and implementation status needed to ensure delivery on time and within budget.
Scope -
This Guideline applies to all major application projects, both new applications and upgrades of existing applications.

## Slide 3
Goals –
The goals of this SDLC approach are to:
  Deliver quality systems which meet or exceed customer expectations when promised and within cost estimates.
  Provide a framework for developing quality systems using an identifiable, measurable, and repeatable process.
  Establish a project management structure to ensure that each system development project is effectively managed throughout its life cycle.
  Identify and assign the roles and responsibilities of all involved parties, including functional and technical managers, throughout the system development life cycle.
  Ensure that system development requirements are well defined and subsequently satisfied.

## Slide 4
Objectives –
The SDLC methodology will help to achieve these goals by:
  Establishing appropriate levels of management authority to provide timely direction, coordination, control, review, and approval of the system development project.
  Ensuring project management accountability.
  Documenting requirements and maintaining trace ability of those requirements throughout the development and implementation process.
  Ensuring that projects are developed within the current and planned information technology infrastructure.
  Identifying project risks early

## Slide 5
Guidelines & Procedures -
A software application typically undergoes several development lifecycles, corresponding to its creation and subsequent upgrades. Each such development lifecycle constitutes a project. Such projects continue until the underlying technology ages to the point where it is no longer economical to invest in upgrades and the application is considered for either continued as-is operation or retirement.